Roadmap

Things I want to accomplish with this:

Iteration 1.5
Data was lost in the transfer (went back a few versions b/c I wasn’t backing up with Github)

In Progress:

Todo:

- CreateBagScenario functionality
- Encoding/symbolinfo/bagcontents
- Test scenarios
- Layout for scenario selection

Add notes to each section to make it easier to pick back up

Done:

Posted recovery to github

Make manual create buttons larger

Fix naming inconsistency in create_bag_manual
nonterminals > manual_token

- Current version runs, so put it on github
- Create new branch for recovery changes

- Confirm nonterminal functionality
- Add bless/curse tokens to create bag manual
- Create scenarios for testing values/performance

Mark up current functionality – what is present, what is missing?
- Add XML
- Add Values

Iteration 2:

Useful UI
- Create a UI for calcProb page which includes:
  - Probability to succeed for each value
  - Chances of symbol token effects
  - Ability to change variable token conditions
    - One for Skull, one for Elder Sign

Add one precon scenario for testing

Iteration 3:
Create bag by scenario
- Select Campaign
- Select scenario
- Select difficulty
- Select other modifiers (tokens from last scenario, extra squids, hoods, skulls, etc.
- Predetermined symbol tokens (variable, nonterminals & extra effects)

Edit Bag

Iteration 4:

UI Improvements
- Communicate floor and ceiling chances
- Actual pictures for tokens
- Chance to see token types
- Standardize manual bag create buttons

Add frost token functionality
Add investigator-specific elder sign modifiers

Locale-specified formatting?
Issue with choreographer:
I/Choreographer: Skipped 35 frames! The application may be doing too much work on its main thread.
- Implement some sort of threading instructions for efficiency?