Recovery

Code was lost in the transfer

Looks like we landed back somewhere in iteration 1

It built after syncing with Gradle!!

Warnings:
Java options environment variables detected
 - Overrides IDE config files - can cause performance and stability issues
 > Delete variables: _JAVA_OPTIONS

The option setting 'android.defaults.buildfeatures.buildconfig=true' is deprecated.
The current default is 'false'.
It will be removed in version 9.0 of the Android Gradle plugin.
To keep using this feature, add the following to your module-level build.gradle files:
    android.buildFeatures.buildConfig = true
or from Android Studio, click: `Refactor` > `Migrate BuildConfig to Gradle Build Files`.
Affected Modules: app

Okay.

Starting over.

I think I’ll create a new git project too

Transfer

In progress

Goals:
Move code and UI to new git project

Push updates to master

Clone project onto new computer

To do

Create branch: Main Recovery
- Transfer main activity functions
- Welcome message
- Buttons
- Labels on buttons
Push and merge to Master

Create branch: Create Manual
Transfer create bag manual activity
Transfer calculate probability activity – DISPLAY BAG CONTENTS ONLY
Test that selection spinners work okay – translate to calc prob page
Push and merge

Create branch: Calculate probability
Transfer calculate probability functionality

src
main
java
com.example
MainActivity
CalculateProbability
CreateBagManual
CreateBagScenario
SpinnerActivity.java
res
layout
activity_main
activity_calculate_probability
activity_create_bag_manual
activity_create_bag_scenario
values
colors
dimens
strings
themes

Done

Updated Git
Created repository
Committed blank project
Updated versions in gradle files to resolve warnings
Re-synced gradle
Re-committed and pushed – done

5 compatibility issues when trying to build
- Suggested to update SDK

Installing new version of Android Studio (Meerkat) - Done
Installing Android SDK 35 - Done

Running AGP upgrade assistant (recommended) – Gradle 8.6.1 > 8.9.0 – Done

Running app – same errors

build.gradle.kts – updated compileSdk and target Sdk to 35 (no other changes made)
Re-sync – done
Run project - done

Notes:

MainActivity
- Seems to be fine

CreateBagManual
- Missing documentation
- Includes a number of unused functions/lines
- Arraylist sent to CalculateProb is not large enough
(Missing bless/curse/frost)

CreateBagScenario
- Missing all functionality
- Encoding for campaign/scenario
- Symbol information for scenario
- Bag contents for scenario

- Missing all layout
- UI for campaign/scenario selection
- Spinners, labels
- Extra info for scenario variables (4?)

CalculateProbability
- Missing entry in bag for frost token
- Missing spinners for scenario variables (4?)
- Might be missing nonterminal efficiency calculation?
- Did this go anywhere? Check notes before diving back in
- Did we do nonterminal testing?
- Look into nonterminal depth? (This only seems relevant when implementing bless/curse tokens