Roadmap

Things I want to accomplish with this:

Iteration 1.5
Data was lost in the transfer (went back a few versions b/c I wasn’t backing up with Github)

In Progress:

Transfer to new computer, ensure it builds
- May need to update Java
- May need to update Env variable
- May need to check for missing text in /app/build.gradle

Maybe install and run gradle linter: GitHub.com/nebula-plugins/gradle-lint-plugin
- Help with super long build times

Assess code’s functionality, update notes

Create framework for new branch

Todo:

- CreateBagScenario functionality
- Encoding/symbolinfo/bagcontents
- Test scenarios
- Layout for scenario selection

Add notes to each section to make it easier to pick back up

Done:

Iteration 2:

Useful UI
- Create a UI for calcProb page which includes:
  - Probability to succeed for each value
  - Chances of symbol token effects
  - Ability to change variable token conditions
    - One for Skull, one for Elder Sign

Add one precon scenario for testing

Iteration 3:
Create bag by scenario
- Select Campaign
- Select scenario
- Select difficulty
- Select other modifiers (tokens from last scenario, extra squids, hoods, skulls, etc.
- Predetermined symbol tokens (variable, nonterminals & extra effects)

Edit Bag

Iteration 4:

UI Improvements
- Communicate floor and ceiling chances
- Actual pictures for tokens
- Chance to see token types
- Standardize manual bag create buttons

Add frost token functionality
Add investigator-specific elder sign modifiers

Locale-specified formatting?
Issue with choreographer:
I/Choreographer: Skipped 35 frames! The application may be doing too much work on its main thread.
- Implement some sort of threading instructions for efficiency?